SMALL BUSINESS REVIEW

SPORTSPHERE

Founded in 2015 in Pretoria ,South Africa ,Sportsphere has a trusted name in sports gear and equipment,  started as a small passion project quickly grew into a thriving hub for athletes and sports enthusiasts

Our mission is simple: to  fuel your passion for sports with top quality gear and expert advice. from professional athletes to weekend warriors we’ve got you covered.Over the years we’ve expanded our range to include coaching services,event management, and partnerships with local sports clubs.Our team of experts is dedicated to helping you reach your full potential

Our vision:To be the priemer sports destination in South Africa,inspiring and empowering athletes of all levels to achieve greatness through innovative products,expert guidance and a passionate community

Target Audience

Active individuals aged 15-45 with a focus on

- Students (school and university athletes )

- Amateur and professional athletes

- Sport teams and clubs

- People interested in sports ,fitness ,running team sports outdoor activities

2.Potential goals for Sportspshere

Increase online sales:Drive 20 % of total sales through the website within 6 months

Boost traffic : Increase website visitors by 30% in the next quarter

Improve engagement : Increase average session duration to 30 minutes

Enhance user experience : Achieve a 4-5 Star rating on Google reviews

Lead generation: Capture 100 more email leads per month for newsletters and promotions

Content Visibility : Rank top 3 for 5 keys sports-related keywords in South Africa within 6 months

4.Proposed website features and functionality

Product catalogue

- Filter by category,brand and price

- Product reviews,ratings

- Wishlist, share products

Coaching/events

- Event calendar

- Booking systems for session

- Coach profiles, schedules

User Accounts

- Profile management

- Order tracking, tracking

- Saved payment

E commerce

- Payfast integration

- Shipping calculators

- Discount codes

Content

- Blog (fitness tips,product reviews )

- Social media feeds

- Newsletters sign

3 CURRENT WEBSITE Analysis

Strengths and Weakness

Strength analysis for Sportsphere

Strong community ties :Partnerships with local sports clubs and teams

Unique services: Coaching and event management set us apart

Passionate team : Dedicated to empowering athletes and sports enthusiasts

Weakness analysis for Sportsphere

Competition :Established sports retailers in South Africa

Resource constraints : Small team might struggle with

Limited online presence : Website and social media need more traction

Improvement on the weakness

Competition

- Highlight unique services and partnerships

- Focus on exceptional customer service and personalized advice

Resource constraints

- Prioritize tasks and focus on high-impact activities

- Consider strategic partnerships or collaborations

Limited online presence

- Run targeted online ads eg Google

- Optimize Website for SEO and online sales

- Launch a content -driven social media strategy (blog posts,videos,tips )

5 Design and user experience

Colour Scheme

- Primary #007bff (bold blue)

- Secondary #f7f7f7 (neutral grey)

- Accent #ff6b6b (vibrant red)

Typography

- Font :Montserrat (modern,athletic sans-serif )

- Headings :Montserrat bold

- Body: Montserrat Regular

Layout design

- Grid-based layout with clear hierarchy

- Prominent hero banner on homepage

- Product/coaching sections

6 Technical requirements

- Fronted: Responsive design (mobile first) React.js

- Backend: Node.js with Express js Restful Apis

- Database: MongoDb (products users,orders)

- E-commerce:Payment gateway (pay fast

- Security: SSL user auth, data encryption

- Hosting: South Africa-based server (eg HostGator SA)

Features

- Product catalogue with search,filters

- Coaching/event booking system

- User accounts,orde tracking

- Social media integration

7 Timeline

Phase 1 planning and setup

Week 1-2:Finalize business plan, branding and website requirements

- Week 3 : Register domain set up Hosting

- Week 4: Develop initial website structure and design

Phase 2 Development

- Week 5-8 : Build website (Fronted and backend) integrate e commerce functionality

- Week 9-10 : Implement coaching event booking system

- Week 11-12 : Test website, fix bags Launch prep

Phase 3 Launch and marketing

- Week 13 : Launch website, start social media presence

- Week 14 : Launch marketing campaigns (Social ads )

- Week 15-16 : Hosts Launch event ,promote services

Milestone

M1:Website Launch

M2 :First 100 online sales /orders (Week 16)

M3 : 500 social media followers (Week 20)

8 BUDGET

Initial setup costs

- Website development: R30 000-R50000

- Domain and hosting (1st year): R1000-R2000

- Branding and Marketing materials :R5000 -R10000

- Initial inventory :R50000-R100000

MONTLY OPERATING COSTS

- Hosting and maintenance:R500-R1000

- Marketing and ads : R2000 -R5000

- Staff and Coaching : R10000-R20000

- InvR10000-restock : Variable

Revenue Projection

- Products sales : Depends on marketing and sales

- Coaching/events : R5000-R10000/month

9 REFENCING

E -commerce platforms

- (SPORTSPHERE.CO.ZA) (products showcase,user accounts )

- (sportsphereafrica.co.za) (sports gear local relevance)

Sports Coaching websites

- Local sports academics in South Africa (design content ideas)

Designs Inspiration

- Dribble (UI/UX shots for sports brand )

- Behance (creative direction)